Концепт - Архитектурная реализация ChatAVG

Полностью переработанная архитектура Mission Engine на основе V2/V3: простая реализация всего задуманного

Версия: 1.0
Дата: 6 мая 2026
Статус: Strategic / Architecture Working Draft

Главное техническое решение Не строить V3 как “sandbox и толпа агентов на каждый чат”. Построить Mission Engine: durable state machine + role passes + artifact patches + conflict cards + Forge sandbox только по необходимости.

# Содержание

1. Executive summary

2. Что меняется относительно V2/V3

3. Архитектурные принципы

4. Целевая архитектура

5. Основные доменные сущности

6. Mission lifecycle и state machine

7. Runtime modes: Fast, Studio, Lab, Forge

8. Mission Router

9. Multimodal Intake Layer

10. Adequacy Engine

11. Role Engine

12. Artifact Workspace

13. Conflict Resolver

14. Knowledge/RAG Gateway

15. MCP Tool Gateway

16. Forge Sandbox Manager

17. Durable execution и reliability

18. Policy, security и approval

19. Cost governance и observability

20. Storage и data model

21. API surface

22. Rollout plan

23. Definition of Done

24. First 90 days

# 1. Executive summary

Целевая реализация ChatAVG должна быть не усложнением V2 в сторону “много агентов + много MCP + sandbox на каждый чат”, а упрощением вокруг Mission Engine. Миссия проекта остаётся амбициозной: помогать человеку создавать новое и повышать адекватность решений. Но технически это должно быть реализовано через управляемый цикл: Mission Brief -> Adequacy Map -> Role Passes -> Artifact Patches -> Conflict Cards -> Synthesis -> Forge.

Ключевая архитектурная ставка: все сложные сценарии должны оставаться durable, observable, budget-aware и policy-controlled, но simple chat должен идти по fast path и не платить стоимость полной лаборатории.

| Риск старой трактовки V3 | Новая реализация |
| --- | --- |
| Каждый чат запускает Multi-Agent Sandbox. | Mission Router выбирает Fast, Studio, Lab или Forge. |
| Агенты как отдельные процессы спорят между собой. | Role Engine запускает ограниченные role passes над общим артефактом. |
| Debate Tree по умолчанию. | Conflict Cards только для реальных противоречий. |
| OpenAI MCP Server как inference+RAG+tools монолит. | Model Gateway, Knowledge Gateway и MCP Tool Gateway разделены. |
| Sandbox-per-chat. | Risk-based hybrid sandboxing, Forge только для materialization. |
| Cost после факта. | Pre-flight estimate, budget caps и cost per adequate artifact. |

# 2. Что меняется относительно V2/V3

V2 правильно поставил вопросы durable execution, hybrid sandboxing, latency budget, MCP contracts, RAG modes, policy and cost governance. V3 добавил миссию коллективного разума и мультиагентной среды. Новая архитектурная версия соединяет эти линии, но снимает главный риск: экспоненциальный рост сложности.

## 2.1. Главное упрощение

Не:
  Chat -> Multi-Agent Sandbox -> many agents -> debate tree -> collective retrieval -> consensus

А:
  Mission -> mode routing -> shared artifact -> role passes -> conflict cards -> synthesis -> forge if needed

## 2.2. Что остаётся от V2

Durable Agent Runtime как основа долгоживущих AgentRun/MissionRun.

Model Gateway вместо provider-specific runtime.

Knowledge Gateway с режимами no_retrieval / fast / balanced / max_quality.

MCP Tool Gateway с Tool Registry и версионированными схемами.

Hybrid sandboxing и warm pool для Forge.

Policy Engine, approval UX, cost governance и observability.

## 2.3. Что добавляется от Mission-концепта

Mission как главная единица работы.

Adequacy Map как смысловой результат анализа ситуации.

Factor Graph как способ многофакторной проверки.

Role Pass и Artifact Patch вместо “агенты болтают”.

Conflict Card как управляемая развилка.

Forge как отдельный режим материализации.

# 3. Архитектурные принципы

| Принцип | Следствие для реализации |
| --- | --- |
| Mission-first | Вся работа организуется вокруг Mission, а не вокруг chat message. |
| Artifact-first | Роли вносят patches в общий артефакт, а не производят бесконечные сообщения. |
| Fast path always | Простой чат не проходит через sandbox, heavy RAG и multi-role pipeline. |
| Durable by default | MissionRun - workflow, способный спать, возобновляться и получать signals. |
| Risk-based execution | Sandbox, approval и egress зависят от risk score. |
| Provider-neutral core | OpenAI - adapter в Model Gateway, а не центр доменной логики. |
| Cost-aware thinking | Каждая Mission имеет бюджет, лимиты и pre-flight estimate. |
| Observable by design | Каждый pass, tool call, conflict, approval и artifact patch пишет trace event. |

# 4. Целевая архитектура

Frontend / Mission Room UI
  |
API Gateway
  |
ChatAVG Core Platform
  - auth, tenant, users, projects
  - billing, policy, audit
  |
Mission Control Plane
  - Mission API
  - MissionRun API
  - Artifact API
  - Approval API
  - Event Stream API
  |
Durable Mission Engine
  - Mission Router
  - Mission Orchestrator
  - Role Engine
  - Adequacy Engine
  - Artifact Workspace
  - Conflict Resolver
  - Decision Ledger
  |
Execution Gateways
  +-- Model Gateway
  +-- Knowledge / RAG Gateway
  +-- MCP Tool Gateway
  +-- Forge Sandbox Manager
  |
Storage / Eventing
  - Mission Store
  - Artifact Store
  - Factor Graph Store
  - Trace Bus
  - Cost Ledger
  - Audit Log

## 4.1. Component responsibilities

| Компонент | Ответственность |
| --- | --- |
| Mission Room UI | Показывает цель, стадии, артефакт, роли, конфликты, approvals и progress. |
| Mission Control Plane | Создание Mission, запуск/остановка MissionRun, status, approvals, events. |
| Durable Mission Engine | Оркестрация lifecycle, role passes, conflict cards, synthesis, recovery. |
| Adequacy Engine | Факты, предположения, boundaries, factors, distortions, recommendations. |
| Role Engine | Запуск ролей мышления по шаблонам, budget/policy-aware prompts. |
| Artifact Workspace | Версионированные артефакты и patches. |
| Conflict Resolver | Детект конфликтов, resolution strategy, user decision points. |
| Forge Sandbox Manager | Изолированное исполнение, файлы, код, tools, workspace, egress. |

# 5. Основные доменные сущности

Минимальная доменная модель должна быть достаточно простой, чтобы MVP можно было построить быстро, но достаточно строгой, чтобы не превратить Mission Engine в набор prompt chains без состояния.

type Mission = {
  missionId: string;
  tenantId: string;
  userId: string;
  projectId?: string;
  goal: string;
  mode: 'fast' | 'studio' | 'lab' | 'forge';
  status: 'created' | 'briefing' | 'mapping' | 'role_passes' | 'conflict_resolution' | 'synthesis' | 'forge' | 'completed' | 'failed';
  briefId: string;
  artifactId: string;
  adequacyMapId?: string;
  budgetPolicyId: string;
  policyId: string;
  createdAt: string;
  updatedAt: string;
};

type MissionRun = {
  runId: string;
  missionId: string;
  workflowId: string;
  status: 'queued' | 'running' | 'requires_action' | 'waiting' | 'completed' | 'failed' | 'cancelled' | 'expired';
  currentStage: string;
  selectedRoles: string[];
  costEstimateUsd?: number;
  actualCostUsd?: number;
  startedAt?: string;
  completedAt?: string;
};

## 5.1. Supporting entities

| Entity | Purpose |
| --- | --- |
| MissionBrief | Goal, context, success criteria, constraints, inputs, unknowns. |
| AdequacyMap | Facts, assumptions, boundaries, factors, distortions, recommendations. |
| FactorGraph | Graph of factors, dependencies, conflicts and confidence. |
| RolePass | One role-specific reasoning/action step over the artifact. |
| ArtifactPatch | Structured modification proposed by a role. |
| ConflictCard | Clear trade-off or contradiction requiring resolution. |
| DecisionRecord | System or human decision with rationale and timestamp. |
| ForgeRun | Sandbox/tool execution that materializes artifact or action. |

# 6. Mission lifecycle и state machine

created
  -> briefing
  -> mapping
  -> role_passes
  -> conflict_resolution
  -> synthesis
  -> completed

Optional branches:
  role_passes -> requires_action -> role_passes
  synthesis -> forge -> completed
  any_stage -> failed | cancelled | expired

## 6.1. Mission algorithm

async function runMission(input) {
  const mission = await createMission(input);
  mission.mode = await routeMission(input);

  const brief = await buildMissionBrief(input);
  const artifact = await createInitialArtifact(brief);
  const adequacyMap = await buildAdequacyMap(input, brief);

  for (const role of selectRoles(mission.mode, brief)) {
    const patch = await runRolePass(role, artifact, adequacyMap);
    await applyPatch(artifact, patch);

    const conflicts = await detectConflicts(artifact, adequacyMap, patch);
    await registerConflictCards(conflicts);

    if (budgetExceeded(mission) || latencyBudgetExceeded(mission)) {
      return synthesizePartialResult(mission, artifact);
    }
  }

  if (hasHumanDecisionConflicts(mission)) {
    await pauseForUserDecision(mission);
  }

  const finalArtifact = await synthesizeFinalArtifact(mission);
  return requiresForge(finalArtifact) ? enterForge(mission, finalArtifact) : finalArtifact;
}

# 7. Runtime modes: Fast, Studio, Lab, Forge

| Mode | Pipeline | Latency/cost posture |
| --- | --- | --- |
| Fast | Assistant-only response. Optional no_retrieval or fast retrieval. | Interactive. No sandbox. Minimal cost. |
| Studio | Brief -> Adequacy Map light -> 3 role passes -> artifact. | Default for documents/concepts. Controlled cost. |
| Lab | Full factor graph -> 5-7 roles -> conflict cards -> synthesis. | Async-friendly. Budget caps and max rounds required. |
| Forge | Artifact -> policy check -> sandbox/tool execution -> export/action. | Side effects. Approval and egress controls required. |

Routing rule The default mode should be the cheapest mode that can satisfy the mission quality target. Never route to Lab or Forge because “multi-agent” sounds impressive.

# 8. Mission Router

Mission Router classifies every input by complexity, risk, required artifact, tool/sandbox need, retrieval need, uncertainty, cost sensitivity and user expectation.

Route features:
  needs_artifact: boolean
  needs_retrieval: none | fast | balanced | max_quality
  needs_tools: boolean
  needs_code_or_browser: boolean
  risk_level: low | medium | high | critical
  complexity: simple | moderate | complex | research
  expected_latency: interactive | async
  user_requested_depth: fast | standard | deep

Decision:
  fast | studio | lab | forge

## 8.1. Routing examples

| Запрос | Mode | Почему |
| --- | --- | --- |
| “Объясни это проще” | Fast | Нет артефакта, нет tools, нет deep RAG. |
| “Отработай аудит концепции” | Studio | Нужны роли Researcher/Critic/Synthesizer и артефакт. |
| “Создай новую архитектуру проекта” | Lab | Сложная междисциплинарная задача с конфликтами. |
| “Создай DOCX/PPTX/код и проверь” | Forge | Нужна материализация через файлы/sandbox. |

# 9. Multimodal Intake Layer

Multimodal Intake превращает сырой вход в нормализованные Observations. В MVP достаточно text + documents. Голос, изображения, видео и поведенческие сигналы добавляются позже, но доменная модель должна поддерживать их с первого дня.

type Observation = {
  observationId: string;
  missionId: string;
  source: 'text' | 'document' | 'image' | 'voice' | 'video' | 'behavior' | 'external_data';
  contentRef: string;
  extractedText?: string;
  confidence: number;
  interpretationRisk: 'low' | 'medium' | 'high';
  createdAt: string;
};

| Input | Processor | Output |
| --- | --- | --- |
| Text/chat | Text parser + intent classifier | Goals, constraints, entities, claims. |
| Documents | Document parser + chunker | Claims, structure, source refs, outdated sections. |
| Images/screenshots | Vision parser | Visual observations, UI elements, diagrams. |
| Voice | ASR + prosody metadata | Transcript, confidence, pauses/tone markers. |
| External data | Connectors / web / internal sources | Fresh facts with provenance. |

# 10. Adequacy Engine

Adequacy Engine строит структурированную карту ситуации. Он должен быть deterministic enough: его outputs становятся данными для role prompts, UI, evals и audit. Поэтому результат нельзя оставлять только в hidden reasoning или свободном тексте.

type AdequacyMap = {
  facts: Fact[];
  assumptions: Assumption[];
  uncertainties: Uncertainty[];
  domainBoundaries: DomainBoundary[];
  factors: Record<FactorName, FactorAssessment>;
  distortions: Distortion[];
  conflicts: ConflictCard[];
  recommendations: Recommendation[];
  confidence: number;
};

## 10.1. Factor assessment

| Factor | System output |
| --- | --- |
| Factual | Known, unknown, evidence quality, source gaps. |
| Contextual | Situation boundaries, stakeholders, constraints. |
| Cognitive | Logic gaps, overgeneralization, domain boundary violations. |
| Linguistic | Ambiguous terms, metaphors, labels that hide uncertainty. |
| Psychological | Potential self-deception, defensive framing, role distortions. |
| Systemic | Dependencies, feedback loops, second-order effects. |
| Ethical/social | Impact on others, autonomy, manipulation, harm. |
| Resource/trajectory | Cost, time, attention, long-term alignment. |

# 11. Role Engine

Role Engine не должен порождать самостоятельных агентов без ограничений. Он запускает role passes по утверждённым templates, учитывая mode, budget, policy, artifact state и adequacy map.

type RolePass = {
  rolePassId: string;
  missionRunId: string;
  roleName: string;
  inputArtifactVersion: string;
  inputAdequacyMapVersion: string;
  status: 'queued' | 'running' | 'completed' | 'failed' | 'skipped';
  tokenBudget: number;
  outputPatchIds: string[];
  createdAt: string;
};

## 11.1. Role pass contract

Каждая роль получает только нужный context slice, а не весь conversation dump.

Каждая роль должна вернуть structured output: patches, risks, conflicts, questions, confidence.

Роль не может напрямую выполнять side-effect tools; она может предложить action для policy check.

Role pass имеет token budget и latency budget.

Role outputs пишутся в trace и доступны для evals.

# 12. Artifact Workspace

Artifact Workspace хранит живой результат и историю его изменений. Это центральный объект коллаборации: роль не “говорит”, а предлагает patch. Patch может быть принят, отклонён, объединён, отложен или отправлен на human decision.

type Artifact = {
  artifactId: string;
  missionId: string;
  type: 'document' | 'plan' | 'architecture' | 'code' | 'presentation' | 'map' | 'dataset';
  currentVersion: string;
  status: 'draft' | 'reviewing' | 'approved' | 'materializing' | 'completed';
};

type ArtifactPatch = {
  patchId: string;
  artifactId: string;
  roleName: string;
  operation: 'add_section' | 'rewrite_section' | 'add_risk' | 'add_requirement' | 'add_decision' | 'mark_uncertainty';
  targetPath?: string;
  content: string;
  rationale: string;
  confidence: number;
  evidenceRefs?: string[];
};

Why artifact-first matters Artifact-first design turns multi-agent reasoning into deterministic product value. It gives versioning, reviewability, eval targets, user trust and a natural handoff into Forge.

# 13. Conflict Resolver

Conflict Resolver анализирует patches, adequacy map и factor graph, чтобы создать Conflict Cards. Это замена бесконечному debate tree. Система должна разрешать low/medium conflicts автоматически, но high/critical conflicts выводить человеку.

| Conflict type | Resolution |
| --- | --- |
| Fact conflict | Проверить источник, freshness, confidence; оставить uncertainty, если факт не закрыт. |
| Architecture trade-off | Сравнить latency/cost/security/complexity; Synthesizer предлагает default. |
| Ethical/social risk | Требуется Ethicist pass, impact note, возможно human decision. |
| Budget conflict | Downgrade mode, ask approval, or stop with partial result. |
| User value conflict | Human decision required. System не должна решать за пользователя. |

# 14. Knowledge/RAG Gateway

Knowledge Gateway отвечает за retrieval, embeddings, vector stores, reranking и citations. Он отделён от Model Gateway и Mission Engine. Режим retrieval выбирается Mission Router и может меняться по ходу MissionRun.

Retrieval modes:
  no_retrieval -> no vector search
  fast         -> single retriever, bounded top-k
  balanced     -> query rewrite + retriever + lightweight reranker
  max_quality  -> multi-retriever + dedup + cross-encoder + compression

| Do | Do not |
| --- | --- |
| Кэшировать embeddings и tool-independent retrieval results. | Не запускать ensemble retrieval для каждого запроса. |
| Писать source provenance в Adequacy Map. | Не вставлять непроверенный context как факт. |
| Делать RAG evals по corpora/tenants. | Не оценивать RAG только по субъективному “ответ красивый”. |
| Degrade gracefully при отказе vector store. | Не ломать simple chat из-за RAG outage. |

# 15. MCP Tool Gateway

MCP Tool Gateway - boundary для внешних инструментов и connectors. Внутренняя межролевая коммуникация не должна быть отдельным MCP-сервером в MVP: role passes живут внутри Mission Orchestrator.

Tool call path:
  Role proposes action
    -> Policy Engine risk check
    -> Approval if needed
    -> MCP Tool Gateway invokes provider
    -> Result becomes Observation / ArtifactPatch / DecisionRecord
    -> Trace + Audit + Cost event

## 15.1. Tool Registry

type ToolDefinitionVersion = {
  providerId: string;
  toolName: string;
  toolVersion: string;
  schemaHash: string;
  inputSchema: JsonSchema;
  outputSchema?: JsonSchema;
  riskClass: 'read' | 'write' | 'external_side_effect' | 'code_exec' | 'browser' | 'privileged';
  authScope: string[];
  timeoutMs: number;
  retryPolicyId?: string;
  approvalPolicyId?: string;
};

# 16. Forge Sandbox Manager

Forge - это не “песочница на каждый чат”. Это режим материализации: создание файлов, запуск кода, работа с браузером, external side effects, export, automation. Sandbox Manager поднимает изоляцию по risk class.

| Execution class | Isolation | When |
| --- | --- | --- |
| Shared lightweight runtime | No full sandbox | Fast/Studio text and retrieval. |
| Per-run sandbox | Container/gVisor/firecracker provider | Code, file generation, medium-risk tools. |
| Hardened microVM | Strong isolation + egress deny | Privileged, browser, untrusted code. |
| Provider-managed sandbox | E2B/Modal/etc. | MVP speed if compliance allows. |

## 16.1. Sandbox controls

Warm pool by tenant activity and image type.

Workspace mount/unmount lifecycle with cleanup guarantees.

Default-deny egress with tenant-approved allowlists.

TTL, idle timeout, memory/CPU/disk limits.

Artifact quarantine for suspicious generated files.

Recording/logging for browser/computer-use style actions.

# 17. Durable execution и reliability

MissionRun должен быть durable workflow. Это особенно важно для approvals, long-running Forge, retries, async progress, cancellation и recovery after crash.

| Failure | Required behavior |
| --- | --- |
| Model timeout | Retry with backoff, then fallback or partial synthesis. |
| Role pass failure | Skip optional role or retry within token/cost budget. |
| Tool timeout | Retry only if idempotent; otherwise pause/manual recovery. |
| Sandbox crash | Recreate, remount workspace, resume from checkpoint. |
| Approval timeout | Expire decision point, return partial artifact or ask again. |
| Stream disconnect | Client reconnects to event stream; no duplicate MissionRun. |
| Cost overrun | Stop/downgrade/ask user based on budget policy. |

Every side-effect call requires:
  idempotencyKey
  dryRunSupported flag
  retry policy
  compensation strategy if possible
  audit event
  cost event

# 18. Policy, security и approval

Policy Engine принимает решения до выполнения tool/Forge actions. Он должен учитывать tenant, user, mission, tool, risk class, target resource, data sensitivity, model plan, cost and egress domain.

Policy decision:
  allow
  deny
  require_approval
  require_step_up_auth
  downgrade_mode
  require_human_decision

| Risk score | Default policy |
| --- | --- |
| 0-20 | Auto-approve low-risk read-only actions within limits. |
| 21-50 | Allow with rate/cost/resource limits and trace. |
| 51-80 | Require approval with preview/diff. |
| 81-100 | Require approval + step-up auth + enhanced audit or deny. |

## 18.1. Approval UX

Group low/medium approvals where possible; avoid approval fatigue.

High-risk actions require separate preview and explicit confirmation.

Support edit-then-approve for emails, documents, CRM updates and generated actions.

Show cost estimate, affected resources, recipients, diff and reversibility.

Log who approved, when, what exact input was approved, and why.

# 19. Cost governance и observability

Agent platforms fail economically when cost is measured only after generation. Mission Engine must estimate cost before execution and track actual cost by run, role, retrieval, tool, sandbox and artifact.

type MissionEstimate = {
  estimatedModelCalls: number;
  estimatedRetrievalQueries: number;
  estimatedToolCalls: number;
  estimatedSandboxSeconds: number;
  estimatedCostUsd: number;
  policyDecision: 'allow' | 'downgrade' | 'require_approval' | 'deny';
};

## 19.1. Top dashboards

cost per adequate artifact

P95 latency by Mission mode

role pass success/failure rate

conflict card count and resolution quality

approval conversion/rejection rate

Forge sandbox warm-pool hit rate

retrieval citation correctness and empty retrieval rate

Mission completion rate and user reuse by mission type

## 19.2. Trace events

mission.created
mission.routed
brief.created
adequacy_map.created
role_pass.started
role_pass.completed
artifact.patch_proposed
artifact.patch_applied
conflict.created
approval.requested
approval.approved
forge.started
forge.completed
mission.completed
mission.failed

# 20. Storage и data model

Хранение должно быть разделено по типам данных и требованиям: транзакционные entities, event log, artifact blobs, vector data, trace/cost/audit streams.

| Store | Data |
| --- | --- |
| Mission Store | Mission, MissionRun, MissionBrief, status, policy refs. |
| Artifact Store | Artifacts, versions, patches, exports, generated files. |
| Factor Graph Store | AdequacyMap, factors, distortions, conflicts, decisions. |
| Knowledge Store | Embeddings, vector indexes, document chunks, provenance. |
| Trace Bus | Operational events for debugging/evals/observability. |
| Audit Log | Approvals, data access, side effects, policy decisions. |
| Cost Ledger | Provider/model/tool/sandbox costs by mission and tenant. |

Tenancy rule Tenant boundary must cover missions, artifacts, vector stores, traces, cost records, sandboxes, credentials and caches. No shared retrieval without tenant namespace and ACL enforcement.

# 21. API surface

| API | Purpose |
| --- | --- |
| POST /missions | Create mission from multimodal input. |
| POST /missions/{id}/runs | Start MissionRun with optional mode/depth constraints. |
| GET /missions/{id} | Read mission state, mode, status, summaries. |
| GET /missions/{id}/events | Event stream for UI progress. |
| GET /missions/{id}/artifact | Read current artifact and versions. |
| POST /missions/{id}/decisions | Resolve ConflictCard or approval decision. |
| POST /missions/{id}/cancel | Cancel mission run safely. |
| POST /missions/{id}/forge | Materialize artifact into file/code/action. |

# 22. Rollout plan

| Phase | Scope | Exit criteria |
| --- | --- | --- |
| 0 | Mission Engine skeleton: Mission, Brief, Artifact, RolePass, ConflictCard. | Can create strong concept/review docs with text+documents. |
| 1 | Studio Mode with 3 roles and basic Adequacy Map. | Beats simple chat in evals for document/concept tasks. |
| 2 | Durable execution, events, approvals, cost estimate. | Runs survive restarts and pause/resume. |
| 3 | Knowledge Gateway and RAG modes. | Citation correctness and retrieval latency meet targets. |
| 4 | Forge sandbox for document/code/file generation. | Safe file generation with approval and cleanup. |
| 5 | Lab Mode with 5-7 roles, limited conflicts, budget caps. | No token explosion; clear quality lift in complex tasks. |
| 6 | MCP tools and external integrations. | Tool contracts versioned and policy-controlled. |
| 7 | Multi-provider adapters and enterprise controls. | Fallback tested; tenant budgets and admin policies live. |

## 22.1. Migration controls

Feature flags by tenant, user, project and mission mode.

A/B testing against V1 for latency, cost, artifact quality and retention.

Shadow evals for role outputs and RAG correctness.

Fallback to V1 for critical tenants during 3-4 months.

Runbooks for provider outage, sandbox incident, cost spike and data access incident.

# 23. Definition of Done

## 23.1. Product DoD

Mission Room UI shows goal, stage, artifact, roles, conflicts and approvals.

User can start with text/documents and receive a usable artifact, not only an answer.

Conflict Cards are understandable and not excessive.

Forge can create/export at least DOCX/Markdown artifacts safely.

Mode routing avoids unnecessary Lab/Forge activation.

## 23.2. Architecture DoD

MissionRun is durable workflow with pause/resume/cancel/retry.

Simple chat fast path exists and bypasses sandbox/heavy RAG.

Model Gateway, Knowledge Gateway and MCP Tool Gateway are separated.

Tool Registry supports providerId, toolName, toolVersion and schemaHash.

Side-effect tool calls have idempotencyKey and audit events.

Sandbox supports warm pool, TTL, egress control and cleanup.

## 23.3. Security/Cost/Observability DoD

Risk-based policy engine controls tools, Forge and approvals.

Pre-flight cost estimation works for Studio/Lab/Forge.

Tenant/project/user budgets exist and can downgrade/stop runs.

Trace events cover all major stages and are queryable by mission.

Audit log records approvals, data access and external side effects.

Evals cover timeout, approval timeout, partial tool failure, retrieval degradation, cost overrun and sandbox crash.

# 24. First 90 days

| Period | Focus | Deliverables |
| --- | --- | --- |
| Weeks 1-2 | Domain and UX skeleton. | Mission, Brief, Artifact, RolePass, ConflictCard schemas; Mission Room wireframes. |
| Weeks 3-4 | Mission Engine prototype. | Studio Mode with 3 roles, artifact patches, static eval set. |
| Weeks 5-6 | Durability and events. | Workflow engine integration, event stream, cancellation, retries. |
| Weeks 7-8 | Adequacy Engine v1. | Facts/assumptions/boundaries/factors/distortions output. |
| Weeks 9-10 | Knowledge and cost controls. | RAG modes, pre-flight estimate, cost ledger. |
| Weeks 11-12 | Forge MVP. | DOCX/Markdown generation, sandbox execution, approval preview, render QA. |
| Week 13 | Pilot readiness. | A/B against V1, runbooks, dashboards, DoD check. |

Final architectural formula ChatAVG = Mission Engine + Artifact Workspace + Adequacy Engine + Role Engine + Conflict Resolver + Forge Sandbox + MCP Tool Gateway. Everything else is supporting infrastructure.